## Slide 1: Uniboard Release
Weekly meeting

## Slide 2: Release Timeline
November
December
Devdrop (December)
If needed
Feature-/Fixcomplete
Draft of Release notes
January 23
Devdrop (week 46)
Circular Gauge
Swiping (likely additional devdrop)
Testdevelopment
Bugfixing
Full Testing
Assessmentpreparation
Development
February
Release (end of Jan/Feb)
Used for validation in CW6
Assessed (if possible!)
Fully tested
Release (Feb/March)
If necessary
Assessed
No feature changes

## Slide 3: Topics
VNC
  Include changes made in deliveries
    #39882 Fix of threading -> will be delivered asap
    #40006 Server config fix at Stadler (size bug) -> sanity check will not be included from A&R Tech in the near future
    #40005 Reconnect setting in property dialogue issue -> currently on low priority, due to possible workaround
    Loss of connection behavior -> this is from current perspective the expected behavior, due to TCP
Swipe
  Provided additionally to devdrop (verification until Dec 2nd possible)
Streaming video
  Open (share video stream and widget settings with A&R Tech)
Sildata version (11 vs 12)
  must match between Systemsoftware and Devkit
  Check possibility to use safe software (v12) on existing 4G development devices